# BYU Sewer analysis

# Project ID:  CEEn_CPST_015

by

SNAC

Sophie Dahl

Clay Fullmer

Natalie Gray

Andrew Hart

A Capstone Statement of Work

Submitted to

Mark Christensen

JUB Engineering

Department of Civil and Environmental Engineering

Brigham Young University

October 26, 2020

# Introduction

# PROJECT TITLE:		BYU sewer analysis

# PROJECT ID: 		CEEn_CPST_015

# PROJECT SPONSOR:	JUB Engineering

# TEAM NAME:		SNAC

This project requires the us to create a model of the existing BYU sanitary sewer system and perform an analysis of the current performance of said sewer system. The model will be created in a sewer analysis software “Storm Water Management Model” (SWMM), unless another software is deemed necessary. In order to create the model, we will have to perform multiple tasks to gather the proper data by researching how BYU uses their land and convert the data into water flow. Other tasks will include identifying valleys in the sewer system and locating where it is close to capacity, determining the variance of flows during the day, and create the model using collected data. From the model, we will communicate our conclusions through GIS to show where the sewer system is close to capacity, and other relevant information.

This model is expected to be completed at the latest by the end of February 2021, and the time line is as follows: Gathering land use, meter, and event data by the end of November. Start creating model, and identify different valleys in BYU sewer system by the end of December 2020. The model should be finished by the end of January, and we will begin to run analysis and have results by the end of February.

Proposed Work Plan

To begin, a rough outline of the model will need to be made, and data needs to be collected. There are five tasks associated with gathering data to build the model, all of these tasks should be done before the end of December 2020

- We will need to determine how BYU uses their land (Residential, classroom, offices, etc.), and convert that information into flow data by using averages found for the nation, or even from BYU.

- Several team members will collect data from water usage meters around BYU campus which will be used to calibrate the model once it has been built.

- A team member will create a spreadsheet where all of the gathered information can be collected and convert the information into flow data to be used in the model.

- A team member will also need to become familiar with SWMM in order to design the model, and start constructing the model based on current information.

- We will need to contact BYU to obtain event information such as: attendance at large events on campus, and even water flow after each event.

To calibrate and finish the model we will need to make sure that the model matches gathered data, and analyze results. The tasks listed below will be finished by the end of January at the latest:

- The information that was collected at each of the sewer meters will be used to determine if the model is accurate with the actual conditions, and inputs will be adjusted in order to help the model represent the actual flow of the pipes.

- Peak hour flow will be determined using equations that transfer given data into peak hour conditions, and if the sewer is close to capacity will be determined from this data.

Lastly, the information gathered from the model will be summarized in GIS to represent the locations in BYU’s sewer system that will be close to capacity according to the data gathered from our analysis. This information should be available by the end of February at the latest.

Schedule

| Week of | All | Clay | Sophie | Andy | Natalie |
| --- | --- | --- | --- | --- | --- |
| 10/26/2020 | Group Meeting | Hydraulic modeling | Hydraulic modeling | Hydraulic modeling | Hydraulic modeling |
| 11/2/2020 | Group Meeting Client Meeting | Hydraulic modeling | Land Management | Spreadsheet | Spreadsheet |
| 11/9/2020 | Group Meeting | Land Management | Land Management | Land Management | Land Management |
| 11/16/2020 | Group Meeting Client Meeting | Land Management | Contact BYU for event information | Land Management | Land Management |
| 11/23/2020 | Group Meeting | Land Management | Land Management | Land Management | Land Management |
| 11/30/2020 | Group Meeting Client Meeting | Introduction to modeling software | Introduction to modeling software | Introduction to modeling software | Introduction to modeling software |
| 12/7/2020 | Group Meeting | Model Building | Model Building | Model Building | Model Building |
| 12/14/2020 | Group Meeting Client Meeting | Model Building | Model Building | Model Building | Model Building |
| 12/21/2020 | Group Meeting | Model Building | Model Building | Model Building | Model Building |
| 12/28/2020 | Group Meeting Client Meeting | Model Building | Model Building | Model Building | Model Building |
| 1/4/2021 | Group Meeting | Model Building | Model Building | Model Building | Model Building |
| 1/11/2021 | Group Meeting Client Meeting | Model Building | Model Building | Model Building | Model Building |
| 1/18/2021 | Group Meeting | Calibrate Model | Calibrate Model | Update spreadsheet | Update spreadsheet |
| 1/25/2021 | Group Meeting Client Meeting | Calibrate Model | Calibrate Model | Update spreadsheet | Update spreadsheet |
| 2/1/2021 | Group Meeting | Analysis | Analysis | Analysis | Analysis |
| 2/8/2021 | Group Meeting Client Meeting | Create presentation | Create Presentation | Create Presentation | Create Presentation |
| 2/15/2021 | Group Meeting | Create Presentation | Create Presentation | Create Presentation | Create Presentation |
| 2/22/2021 | Group Meeting Client Meeting | Extra time | Extra time | Extra time | Extra time |
| 3/1/2021 | Group Meeting | Presentation | Presentation | Presentation | Presentation |

Facilities, Tools, Data and Equipment

The sewer analysis project will use widely available tools. All modeling will be done within the program SWMM, which will take in data such as flow, friction, pipe lengths, diameters, and other hydraulic variables to help us produce our model. Our database management will be through Microsoft Excel backed up by university online storage. Excel is a quick and free way to keep vast amounts of data that can be changed into other forms of data quickly and efficiently. Excel can also provide a way to check the program since it can perform calculations on large amounts of data. Personal computers will be used for most of the work especially when BYU campus will be closed after Thanksgiving. No other equipment will be necessary for producing our sewer system analysis.

Project Budget

The team has been given a small budget of $200, but it is likely that this budget will not be expended because this project should not require much money to be completed. The software used for the model is free for everyone to use, and the project doesn’t require money to make trips to the project site.

Deliverables

Before the project is completed, there are weekly status reports that we will create and send to the client which will answer these four questions: What challenges has your team encountered in your Capstone project? What actions did your team decide to do to overcome these challenges? Any progress in overcoming these challenges? Is the project on schedule?

The overall result of this project is a functional model of the existing BYU sewer system; a report describing the conditions modeled, including land use and related flow criteria, hydraulic criteria, inflow/infiltration assumptions, and estimated hourly and seasonal variations in flow; assumptions made relative to special events on campus, GIS maps graphically depicting percent of full pipe capacity under different governing conditions (ie. traditional peak hour and special events).

A poster displaying results of the project is going to be created and displayed for the public eye. A presentation will be made for the client after the project is completed.

Performance Standards

Team will provide work for this Capstone project “as is” using best practices and with best effort.  Project results cannot be construed as work performed by licensed professionals and cannot be used as “stamped deliverables” without first being reviewed, approved and stamped by a qualified and relevant license professional engineer.

Statement of Qualification

The key personnel we are working with on this project are Mark Christensen from JUB who was ASCE engineer of the year, as well as Dr. Rollin Hotchkiss, who is a professor at Brigham Young University.

Each member of our capstone group has taken fluid mechanics, and Clay is in hydraulics.  We have each taken CAD classes, and we are all proficient at learning new software.

Additionally, Andy and Sophie have experience in management and Natalie has great organizational skills, so with Clay’s experience with the type of work this project entails along with Andy and Sophie’s abilities to keep a group focused and pushing towards a goal and with Natalie keeping the group organized, we have a great team for the project.

Appendix A

# Andrew Hart

801-616-0703 | Andrewhart521@gmail.com | linkedin.com/in/andrew-hart-37806a72/

Education

B.S. Civil Engineering | Brigham Young University				April 2021

Minor in Ballroom Dance

GPA: 3.91

Academic Scholarship recipient from Fall 2017-Winter 2021

Experience

Structural Intern

Vector Engineering | August 2020—Present

- Analyze 4+ buildings daily to determine structural integrity for solar installation

- Communicate with 5+ clients a day to complete projects

- Prepare company plans and letters to be stamped and delivered to clients

Mechanics of Materials Teaching Assistant

Brigham Young University | September 2018—April 2020

- Organized a Mechanics of Materials class of 150+ students

- Created 10+ solution guides to aid students in solving engineering problems

- Taught students how to solve problems using engineering principles

Student Manager

Culinary Support Center, Brigham Young University | April 2018—April 2020

- Communicated between 4+ organizations to resolve delivery related problems

- Organized a team of drivers to fulfill 6+ deliveries in 4 hours

- Managed time effectively to complete deliveries on time

Skills

Excel

AutoCAD

Revit

Fast at learning new software

Management

Clay J. Fullmer

(435) 616-2568 | clayfullmer@gmail.com

Education

BS, Civil and Environmental Engineering                                               August 2016 – Present

Brigham Young University, Provo, Utah

- GPA: 3.3

- Class: Senior

- Expected Graduation: April 2021

- President, BYU American Society of Civil Engineers                                 2019 – Present

Professional Experience

Geotechnical Engineer, Intern                                                                      April 2020 – Present

Internmountain Geotechnical Environmental Services inc., Draper

- Performed over 500 excavation observations and in-field soil classifications for rural developments

- Authored an equivalent number of client reports under a professional engineer

- Procured soil samples and managed in-field geotechnical investigations

Liquefaction Research Assistant                                                     December 2018 – April 2020

Brigham Young University, Provo

- Created an expansive liquefaction digital database for Chile, New Zealand, and Japan

- Digitized over 200 peer reviewed papers for the Next Generation Liquefaction Project

- Created, modified, and reviewed Excel spreadsheets daily

Carpenter’s Apprentice                                                                                     June 2016 – 2018

Brigham Young University, Provo

- Participated in demolition work and remodels involving over 200 hours of framing

- Conducted concrete scanning and core-drilling under carpenters, civil engineers, and architects

- Built and assembled custom furniture for BYU clients

Activities

- Member, Earthquake Engineering Research Institute                                   2018 – Present

- Member, national qualifying BYU Concrete Canoe team                                2018 – 2019

- Brigham Young University Men’s Chorus                                                       2016 – 2017

Skills

- Hydraulics

- AutoCAD

- Revit

- ArcGIS

- Microsoft Office