## Slide 1
N/A
Dr. Judd Wood – Timber Wall Testing Apparatus
Wyatt Payne, Alex Winward, Decker Ure
11/8/2021
(1) We calculated some of the design for the steel frame. Because only one of us has taken steel design, we had a big learning curve. The member that took the class met up with us and taught us some key ideas. It helped us create the design.
(2) The test before us went badly and so our testing window was delayed. We checked in with Dave and coordinated the next prospective time to test.
Our testing frame is halfway designed and calculations tested. We have delayed the project a bit, but that is probably better for our timeline anyway due to the workload we have this semester. We have drafted a rough statement of work and will submit it this week to our faculty advisor for review and approval.
Steel Frame Design for Testing
Timing change for frame testing
(1) The challenge was resolved. The other members are now skilled enough to help with the design calculations. We are still working on the calculations, but can split the work more evenly.
(2) Resolved. We have coordinated and adjusted our schedule to the new testing timeframe.
3
2
3.5