# Timber Fasteners

by 13 | ADW Engineering

Decker Ure
Wyatt payne
Alex winwarD

A Capstone Statement of Work

submitted to
Kip Apostol, Managing Partner
Euclid Timber Frames

Department of Civil and Construction Engineering
Brigham Young UniverSity
November 22, 2021

# Introduction

# PROJECT TITLE:	TImber Fasteners

# PROJECT ID:		CCE_CPST_0 13

# PROJECT SPONSOR:	Euclid Timber Frame

# TEAM NAME:		ADW Engineering

The objective of this project is to test cross laminated timber (CLT) shear wall specimens under static lateral load. The shear walls will consist of interlocking CLT (iCLT), one specimen will be dove-tailed while the other is not. The test setup will restrain the base of the shear wall and prevent out of plane movement, and a hydraulic actuator will be used to apply a lateral load at the top of the wall. The specimen and setup will be instrumented with string potentiometers to measure displacement, and the actuator will measure load and displacement. The project testing is expected to begin and be completed in December. After the completion of the testing, the results will be examined, and a report will be written and provided to Euclid Timber Frames explaining the findings of the lateral load required until failure.

# Proposed Work Plan

The ADW team proposes to perform tests to determine the meaningful structural parameters of the provided timber walls and controls. All walls will be provided by the sponsor. ADW will construct the testing frame and apparatus and will also design the scope of the test so as to determine the efficacy of the given timber walls. The ADW team will provide four main deliverables to the sponsor across the span of the project. Included in the deliverables are monthly status reports, a project summary, a project presentation, and a final report to the sponsor. More information on the deliverables is available in the deliverables section of the statement of work. ADW will perform the testing in the month of December and expect to provide the final report to the sponsor in April. It is proposed that acceptance of the test results will be contingent on sponsor approval of the formal project summary. It is proposed that the project will be considered complete once the sponsor accepts the formal final report.

# Schedule

The schedule starts in December and runs through April.

December 1-8th; the team will meet with Dave Anderson to determine when testing can be performed

December 8th – December 15th; Testing

December 15th - January 5th; No work will be done for Finals and Christmas break

January 5th – January 26th; Review with Euclid, Weekly meetings with the team and early data analysis.

January 26th – February 9th; Weekly team meeting and data analysis

February 9th – March 9th; Weekly team meeting and report start/completion

March 9th – April 1st; Review with Euclid and turning over of findings

# Facilities, Tools, Data and Equipment

The test will require the use of four key components. The CLT walls, steel frame, an actuator, and string potentiometers. The walls are necessary as they are the source of the project. The steel framed testing apparatus will be designed to withstand the loads applied by the hydraulic actuator in order to test the maximum shear strength of the timber wall. The tools that will be used in to construct the apparatus the following will be needed, a welder, cutting torch, grinder, and mag drill. These tools each have specific purposes in the building process, such as, cutting the steel to the correct size, grinding the steel down flush to fit correctly together, welding the steel members together and drilling a hole that will be used for the connection between the actuator and the steel frame. The shear strength amongst other results will be recorded by the string potentiometers.

# Project Budget

The design of the project will require 10 hours of work between two team members during November 2021, the building and the testing of the steel test frame will require 24 hours of work from three BYU lab employees in the first few weeks of December 2021. As the material provided from the Capstone Team will all be provided by BYU there will be no material cost. The project will also require 30 working ours to exam and determine the results from the test, the results of the test will be provided to Euclid Timber Frames in the month of April in the form of a written report.

# Deliverables

The ADW team will provide the sponsor four major deliverables over the course of the project at varying time intervals.

First, ADW will provide the sponsor with a short, regular status report in the form of a PDF sent to the sponsor contact each month. The status report will include a general summary of the current status and action points of the project along with a description of any expected delays or change of work. Any delays will be expressed separately in an updated calendar. All changes of work will also be expressed separately to the sponsor in a formal letter and will be subject to sponsor approval. Along with the general summary, ADW will also include an in-depth explanation of any technical or non-technical challenges encountered within the time period, along with our approach to overcoming said challenges.

Secondly, the ADW team will provide a project summary to the sponsor after completion of the major work elements. This will be presented to the sponsor before the final report. The project summary will include a summary report of relevant data, initial analysis of the results, and relevant visual analysis.

Thirdly, the ADW team will create a poster to be presented to students, faculty, and other interested individuals in a final undergraduate seminar. This poster will include a general summary of the project, along with significant challenges encountered and key findings. ADW will also provide relevant visual analysis on the poster for clarity.

Finally, the ADW team will provide a final report to the sponsor. The final report will include test results, along with mathematical and visual analysis. It will also include a summary of relevant findings, including economic, environmental, and design recommendations.

# Performance Standards

Team will provide work for this Capstone project “as is” using best practices and with best effort.  Project results cannot be construed as work performed by licensed professionals and cannot be used as “stamped deliverables” without first being reviewed, approved, and stamped by a qualified and relevant licensed professional engineer.

# Statement of Qualification

ADW Engineering qualifies for this project through both the use of outside consultants and inter-team knowledge. Consultants that are being utilized include, Dave Anderson, Brigham Young University's Chief Civil and Construction Management Lab Tech, and his team. They have performed similar tests and they are suited to handle the construction of the necessary steel frame and the use of the hydraulic actuator. Dr. John Judd is a Structural Engineer and a Professor at BYU where he teaches several courses such as Timber Design, Steel Design, Advanced Steel Design, and Structural Vibrations. He will assist the team with organization, calculations, and efficiency. The ADW team consists of Alex Winward, Wyatt Payne, and Decker Ure. All have demonstrated the abilities learned in the courses of Strengths of Materials and Structural Analysis. Wyatt has also taken courses in other structure courses such as Timber Design and Reinforced Concrete, both of which shear strength of structures is always a concern. Another source that was used was David Wilson’s Master Thesis on the shear strength and deformation of timber walls.

# Appendix A