# Spanish Fork Crash Database

BY 01 | Safetybase

Mckenzie Loo
Antonio Ruiz
Keeton Knight
Andrew Heathcote

A Capstone Statement of Work

submitted to
Dillon Muirbrook
City of Spanish Fork

Department of Civil and Construction Engineering
Brigham Young University
27 November, 2023

# EXECUTIVE SUMMARY

PROJECT TITLE:	Spanish Fork Crash Database

PROJECT ID:		CCE_CPST_001

PROJECT SPONSOR:	City of Spanish Fork

TEAM NAME:		Safetybase

The objective of this project is to create a geo-database of the vehicle crash history in the city of Spanish Fork, Utah. This includes making a GIS program with the locations of each crash in the city, data for each crash, and a user-friendly interface for the program. The user interface will need a function to easily update the crash history. The main function of the program is to easily geo-locate and view the crash history of the city. The project is expected to be completed by April 2024.

# Proposed Work Plan

The project aims to develop a comprehensive geo-database of vehicle crash history for Spanish Fork City, Utah. This collaborative effort between Brigham Young University (BYU) and Spanish Fork City involves the conversion of raw crash data from CSV format into geolocatable points within a Geographic Information System (GIS). Furthermore, a user-friendly dashboard will be created to visualize and analyze the crash data. Work will be conducted both at BYU and on-site at Spanish Fork City Hall as necessary.

The project will commence with a kickoff meeting to define goals and expectations, followed by the establishment of communication channels between the project team at BYU and stakeholders in Spanish Fork City. Subsequently, the raw crash data will undergo a thorough cleaning and preprocessing phase to ensure accuracy and completeness. The data will then be transformed into geolocatable points using GIS tools.

The GIS integration phase will follow, wherein the geolocated crash data will be seamlessly integrated into a cohesive geo-database. This process will involve validation of spatial data accuracy and the implementation of a system for ongoing updates to the database. Simultaneously, the design and development of a user-friendly dashboard will take place, featuring interactive elements for data filtering and exploration. The dashboard's usability will be refined based on feedback obtained through testing.

The on-site implementation phase will involve installing the geo-database and dashboard system at Spanish Fork City Hall. Training sessions will be conducted for relevant staff, covering system usage and maintenance. Technical issues will be promptly addressed, and adjustments made as necessary on-site to ensure seamless operation.

Conditions for Successful Completion:

- Functional Geo-Database:

  - A fully functional geo-database with accurately geolocated crash data integrated into the GIS.

- Interactive Dashboard:

  - A user-friendly dashboard allowing stakeholders to visualize and analyze crash data efficiently.

- On-Site Implementation Success:

  - Successful installation and operation of the system at Spanish Fork City Hall, meeting Sponsor requirements.

- Documentation and Training:

  - Comprehensive documentation provided for system maintenance and updates.

  - Spanish Fork City staff trained and capable of independently managing the system.

- Customer Acceptance:

  - Formal acceptance and approval from Spanish Fork City stakeholders based on the satisfaction of project deliverables.

# Schedule

Weekly meetings will be held each Monday to evaluate what each group member should do in the following week. In addition to weekly group meetings, we want to have several milestones along the way, with the entire project to be completed by April. Monthly milestones are listed below:

- January

  - Current dataset is analyzed

  - Base GIS file is made

- February

  - GIS file is altered to be easily updated each month (this is where the bulk of the coding will be done)

- March

  - Create an interactive and easy-to-use interface for the program

  - Find a base server to place the program on so it can be easily used by city employees

- April

  - Present the completed project to the city

  - Final report is completed for the project

# Facilities, Tools, Data and Equipment

Tools Necessary for Project Tasks:

- XML Parser:

  - Purpose: To extract and interpret data from the XML crash data file provided by the police department. This tool is crucial for ingesting the crash data into the system.

- Database Management System (DBMS):

  - Purpose: To store and manage the crash data efficiently. The DBMS will support data retrieval, manipulation, and storage, enabling seamless interaction with the information obtained from the XML file.

- Mapping and Geolocation Tool (GIS):

  - Purpose: Essential for the core functionality of the project. The GIS tool facilitates the mapping of crash data, allowing users to visualize and interact with geographical information. It's crucial for creating a map interface that integrates seamlessly with the crash data.

- Interface Design and Development Tools:

  - Purpose: To create a user-friendly interface for interacting with the crash data. This tool will involve the design and development of the graphical user interface (GUI) that incorporates mapping features and allows users to search and explore crash data efficiently.

- Heat Map Generator:

  - Purpose: To generate heat maps based on crash data. This tool will help in visually representing the density of crashes in different areas, providing valuable insights into high-impact zones.

- Symbolization Module:

  - Purpose: To implement symbology changes based on the nature or severity of crashes. This feature enhances the visual representation of data on the map, allowing for quick identification of patterns or critical areas.

- String to GIS Interface Converter:

  - Purpose: To enable the conversion of textual data (strings) into a format compatible with the GIS interface. This tool ensures that non-geographical data can be seamlessly integrated and displayed within the map interface.

- Data Necessary for Project Tasks:

- Crash Data:

  - Description: Details about each traffic crash, including location, date, time, and severity.

  - Elements:

    - Crash date and time

    - Location (latitude and longitude or address)

    - Types of vehicles involved

    - Number of casualties and injuries

    - Contributing factors (e.g., weather conditions, road conditions)

- Geospatial Data:

  - Description: Information that provides the geographical context for crashes.

  - Elements:

    - GIS data for Spanish Fork City (boundaries, roads, landmarks)

    - Geographical coordinates for crash locations

    - Mapping data for visualization

- Police Department Data:

  - Description: Data provided by the police department, possibly in XML format.

  - Elements:

    - Information about data structure in XML

    - Any additional details provided by the police (e.g., incident codes, officer notes)

- Vehicle Information:

  - Description: Details about the vehicles involved in crashes.

  - Elements:

    - Vehicle types (e.g., car, truck, motorcycle)

- Injury and Casualty Data:

  - Description: Information about injuries and casualties resulting from crashes.

  - Elements:

    - Types and severity of injuries

    - Number of fatalities

    - Medical response details

- Environmental Factors:

  - Description: Data related to environmental conditions at the time of the crash.

  - Elements:

    - Weather conditions (e.g., rain, snow, clear)

    - Road conditions (e.g., wet, icy, dry)

    - Visibility conditions

- Time and Date Data:

  - Description: Temporal information about when crashes occurred.

  - Elements:

    - Day of the week

    - Time of day

    - Seasonal variations

- Additional Metadata:

  - Description: Any other metadata that can provide context or additional information.

  - Elements:

    - Metadata from the XML file (if available)

    - Notes or comments from law enforcement officers

# Project Budget

### January:

- Find Current Dataset:

  - Estimated Hours: 20 hours

  - Timeline: Weeks 1-2

- Create Base GIS File:

  - Estimated Hours: 30 hours

  - Timeline: Weeks 3-4

### February:

- Alter GIS File for Monthly Updates (Coding):

  - Estimated Hours: 80 hours

  - Timeline: Weeks 1-4

### March:

- Create Interactive Interface:

  - Estimated Hours: 60 hours

  - Timeline: Weeks 1-3

- Find Base Server:

  - Estimated Hours: 20 hours

  - Timeline: Weeks 3-4

### April:

- Project Presentation to the City:

  - Estimated Hours: 10 hours (preparation and presentation)

  - Timeline: Week 1

- Complete Final Project Report:

  - Estimated Hours: 30 hours

  - Timeline: Weeks 2-3

### Overall Timeline:

- Weekly Group Meetings:

  - Timeline: Every Monday throughout the project

- Milestone Checkpoints:

  - Timeline: End of each month for assessment and planning for the next phase

- Project Completion:

  - Deadline: End of April

# Deliverables

The following represent a summary of the deliverables that will be presented to the sponsor at the conclusion of the project:

- GIS model of Spanish Fork City crash data with user interface and program to update model:

  - The main deliverable requested by the sponsor is an updated GIS Model of Spanish Fork City with an effective user interface allowing easy access to all of the archived crash data in a heat map with the relevant metadata. Included in this deliverable is a program within ArcGIS or in Excel that can convert any new crash data into a format that ArcGIS can easily add to the existing model. This program will also be embedded with the Python or VBA code to convert the text string crash data into a format that ArcGIS can read. It is important to note that, as specified by the sponsor, the final model and program will likely only include functionality for crashes at intersections. If other crashes are included in the final model, they will likely have to be input manually. This model and associated program will be incorporated into the server and system already in place at Spanish Fork City.

- Monthly Status Reports

  - Monthly status reports will be compiled to help the sponsor and the BYU faculty advisors know how the project is progressing, and what challenges are being encountered. These reports will also provide information on what actions are being taken to overcome the challenges that are presented. Some foreseeable challenges may include technical issues with the code we have written, and/or a lack of expertise in how to organize the code or how to perform a certain operation in the chosen coding language. The report will catalog these challenges and list the sources we go to for help as we work to overcome them. Additionally, the updated timeline will be provided in each report.

- Final report

  - The monthly status reports will help create what will eventually become the final report at the end of winter semester. This report will include the step by step process we followed to complete the final model and program, complete with how we overcame the challenges that were presented. A brief 5-year traffic summary of historical trends will also be presented with an emphasis on high-crash intersections per the sponsor’s request. Steps will be explained in this report that will provide a guide as to how the model and program are to be used most efficiently. Summarized information will be presented about how this model and program help speed up Spanish Fork City’s crash data analysis process so that more time and money may be spent on improving the safety of citizens at problematic intersections.

- Poster

  - A poster with a summary of the project will be created and presented to BYU students and faculty in Civil Engineering seminar. Screenshots of the model, screenshots of the code, and photos of high traffic intersections will likely be included on the poster. The model and the traffic summary at high-crash intersections will be presented in a visually pleasing format.

- Presentation

  - A presentation will be created to be shown to the sponsor including examples of the code, screenshots of the model, and the requested 5-year traffic summary of historical trends. PowerPoint, video, and other formats will be considered, but a demonstration of the usefulness of the model will be included in addition to a quick walkthrough about how to update the model with the program we have designed. An example crash will be added to the model and example intersections will be looked at to show the effectiveness of the program.

# Performance Standards

Team will provide work for this Capstone project “as is” using best practices and with best effort.  Project results cannot be construed as work performed by licensed professionals and cannot be used as “stamped deliverables” without first being reviewed, approved, and stamped by a qualified and relevant licensed professional engineer.

# Statement of Qualification

Team Members

- Team Lead - Mckenzie Loo:

  - Background: Traffic and Transportation Engineering

  - Experience: A civil engineering student specializing in Traffic and Transportation Engineering. Proficient in ArcGIS Pro with practical experience as a Traffic Engineering intern at Spanish Fork City. Additionally, she works as a Transportation Design Intern at Parametrix.

- Safety Lead - Antonio Ruiz:

  - Background: Traffic and Transportation Engineering

  - Experience: Antonio is a civil engineering student specializing in traffic engineering and traffic modeling. He has practical experience with ArcGIS Pro model building. He is a traffic and research intern with Avenue Consultants, Inc. He also has participated in conducting traffic safety research that focuses on developing safety performance functions (SPFs).

- GIS Lead - Keeton Knight:

  - Background: Structural Engineering

  - Experience: Keeton is a civil engineering student with a specialty in Structural Engineering. He has worked in light-frame structural engineering for two and half years at Acute Engineering and has experience with Wood, Concrete, and Steel, including their relevant codes. Statics has been his favorite class, and he has developed skills in AutoCAD and Excel.

- Programming Lead - Andrew Heathcote:

  - Background: Construction, Structural Engineering, and Transportation Engineering

  - Experience: Being the son of a general contractor, Andrew has worked in and been exposed to construction for many years. He is currently studying civil engineering with emphasis in structural and transportation engineering. Andrew worked for over a year at a structural engineering firm (Acute Engineering) as a student engineer and drafter and is currently a TA for the Intro to Transportation Engineering class.

Advisors

- Spanish Fork City Traffic Engineer - Dillon Muirbrook, EIT:

  - Background: Engineer-in-Training specializing in traffic and transportation engineering with hands-on experience in ArcGIS Pro software.

  - Experience: 5+ years of work for Spanish Fork City as a Traffic Engineering and Engineering Intern.

- Faculty Advisor - Dr. Grant Schultz:

  - Background: Professor in the Department of Civil and Construction Engineering at Brigham Young University.

  - Experience: Teaches graduate and undergraduate courses in transportation engineering, while also completing traffic safety, economics, and planning research. He has 3 years of research experience with the Texas Transportation Institute, as well as 7 years of consulting engineering experience in traffic and transportation engineering with The Sear-Brown Group and Keller Associates. He is a Registered Professional Engineer in the state of Utah and is a Professional Traffic Operations Engineer.

Regular team meetings will be held to discuss progress, address challenges, and ensure effective communication. Faculty Advisor Dr. Grant Schultz and Spanish Fork City Traffic Engineer Dillon Muirbrook, will assist the team by providing targeted expertise during critical project phases.

# Appendix A

Included below are the resumes of each group member.