## Slide 1
09
Heber Pedestrian Bridge
Connor Hale, Hideaki Tendo, Nicholas Tholstrom, Steven Wright
01/22/2024
Split team so that we can cover the duration of the drilling in a day.
Tommorow the 5th we will drill again for the 2nd hole
Drilling rig hydraulic pump leaking. Rig operating at 50 percent
Day one only can get 1 drilling hole out of 4
Delay of sample.
4
4
4
4