## Slide 1
09
Connor Hale, Hideaki Tendo, Nicholas Tholstrom, Steven Wright
04/3/2024 – 5:00 PM
Nic and Hideaki in charge of Foundation design:
Searching for Flood Maps and Scouring data (preliminary search indicate 1-3 feet of water)
Preliminary foundation design presented to Dr Rollins for suggestion today
Steven and Connor in charge of soil testing:
Test result is converted to soil map and classification into a excel file and CAD drawing
Soil Profile condensed and will be presented to Dr Rollins
Schedule meeting with Dr Rollins once we finish our soil profile
Gathering data for the 100-year flood maps. Contacting Taylor for more information or to inquire if Taylor knows someone at UDOT
Meeting with Dr Rollins 4/3/2024 at 4 PM to discuss our test result and preliminary foundation design
Soil Table are mostly done, foundation need some suggestion from Dr Rollins, Scouring data waiting for Taylor reply.
2
2
2
2
Weekly Mtg:
Heber Pedestrian Bridge